SkillLink

Service Marketplace System

Deliverable 3  ·  Sprint 3 (Extended)

Part B — Sprint 3 Scrum Artifacts

Reviews & Ratings  |  Messaging & Payments  |  Admin & Moderation  |  Job Listings & Proposals

Team ENIGMA Zaki Nabeel (Team Lead) · Shehryar Faisal (SCRUM Master) · Muhammad Sameer (Developer) 23I-0508 · 23I-0604 · 23I-0634

CS3009 – Software Engineering  |  Spring 2026

Submission Date: 20th April, 2026

# B.1  Sprint 3 Overview

Sprint 3 is the final and extended sprint of the SkillLink project. It delivers the Reviews & Ratings, Messaging & Payments, and Admin & Moderation modules as originally planned — and extends to include the new Job Listings & Proposals module (US-13 through US-16), completing SkillLink as a full two-sided service marketplace.

| Sprint Number | Sprint 3 (Final Sprint) — Extended |
| --- | --- |
| Sprint Duration | 1st April 2026 – 20th April 2026 (3 weeks) |
| Sprint Goal | Deliver Reviews & Ratings, Messaging & Payments, Admin & Moderation, and — in this extension — the Job Listings & Proposals module to complete the two-sided SkillLink marketplace. |
| Modules Developed | Reviews & Ratings │ Messaging & Payments │ Admin & Moderation │ Job Listings & Proposals (NEW) |
| Original Stories | US-09: Post-Job Review & Rating │ US-10: In-App Messaging │ US-11: Payment Processing & Checkout │ US-12: Admin Panel — User Management & Analytics |
| Extension Stories | US-13: Client Posts Job Listing │ US-14: Provider Browses Listings │ US-15: Provider Submits Proposal │ US-16: Client Reviews & Awards Proposal |
| Leftover from Sprint 2 | None — all Sprint 2 stories completed within Sprint 2 |

# B.2  Sprint 3 Backlog & User Stories

The following eight user stories form the complete Sprint 3 backlog. US-09 through US-12 are the original stories; US-13 through US-16 are the Job Listings & Proposals extension. Each story follows the standard template: As a [user], I want [goal] so that [reason].

## US-09: Post-Job Review & Rating

| Story ID | US-09 |
| --- | --- |
| User Story | As a Client, I want to submit a rating and written review for a completed service, so that I can share my experience and help others make informed booking decisions. |
| Sub-Stories | 9.1 Allow clients to submit a 1–5 star rating after a booking is marked Complete. 9.2 Provide a text area for a written review (50–500 characters). 9.3 Display submitted reviews on the provider's public profile page with timestamp. |
| Given | Client has a booking with status 'Completed' in their history. |
| When | Client navigates to the completed booking and clicks 'Leave a Review'. |
| Then | System saves the rating and review, updates the provider's aggregate score, and displays the review on the provider's public profile. |

## US-10: In-App Messaging

| Story ID | US-10 |
| --- | --- |
| User Story | As a Client or Service Provider, I want to exchange messages within the platform, so that I can clarify job details and coordinate without sharing personal contact information. |
| Sub-Stories | 10.1 Provide a chat interface accessible from the booking detail view. 10.2 Display messages in a threaded chronological view with sender name and timestamp. 10.3 Notify the recipient of new messages via an in-app notification badge. |
| Given | A booking exists between a Client and a Service Provider with status Pending or Accepted. |
| When | Either party opens the chat window and types a message. |
| Then | Message is saved, displayed instantly in the chat thread, and a notification badge appears for the recipient. |

## US-11: Payment Processing & Checkout

| Story ID | US-11 |
| --- | --- |
| User Story | As a Client, I want to pay for a service securely through the platform, so that the transaction is protected and the provider receives their earnings reliably. |
| Sub-Stories | 11.1 Present a checkout screen after a booking is accepted, showing service fee breakdown. 11.2 Integrate with a secure payment gateway (Stripe/JazzCash) for card/wallet payments. 11.3 Mark the booking as 'Paid' and update the provider's earnings dashboard on successful payment. |
| Given | Client has an accepted booking and navigates to the payment screen. |
| When | Client enters payment details and clicks 'Pay Now'. |
| Then | Payment is processed securely, booking status updates to 'Paid', a receipt is sent to the client's email, and provider earnings are updated. |

## US-12: Admin Panel — User Management & Analytics

| Story ID | US-12 |
| --- | --- |
| User Story | As a Platform Admin, I want to manage user accounts and view platform analytics, so that I can ensure platform integrity and make data-driven operational decisions. |
| Sub-Stories | 12.1 View all registered users with roles, account status, and join date. 12.2 Suspend or reactivate a user account with a mandatory reason logged for audit purposes. 12.3 View a real-time analytics dashboard showing total bookings, revenue, and active users. |
| Given | Admin is logged in with administrative privileges. |
| When | Admin navigates to the Admin Panel. |
| Then | System displays a paginated user table with filter/search capability and a live analytics dashboard with key KPIs. |

## US-13 ★ NEW: Client Posts a Job Listing

Extension Story — Job Listings & Proposals Module

| Story ID | US-13 |
| --- | --- |
| User Story | As a Client, I want to post a job listing with a title, description, skill category, budget range, and deadline, so that skilled providers can discover my job and submit proposals. |
| Sub-Stories | 13.1 Provide a form with: title (10–150 chars), description (100–2000 chars), skill category dropdown, budget range (PKR min/max), and deadline date picker. 13.2 Validate that budget max ≥ budget min, deadline is at least 3 days from today, and all required fields are filled. 13.3 Display the posted listing on the client's 'My Listings' dashboard with status OPEN. |
| Given | Client is authenticated and navigates to 'Post a Job' from their dashboard. |
| When | Client fills in all required fields and clicks 'Post Listing'. |
| Then | System validates the inputs, saves the listing to the database with status OPEN, and redirects the client to their My Listings dashboard where the new listing appears. |

## US-14 ★ NEW: Provider Browses Job Listings

Extension Story — Job Listings & Proposals Module

| Story ID | US-14 |
| --- | --- |
| User Story | As a Service Provider, I want to browse and filter open job listings posted by clients, so that I can identify opportunities that match my skills and bid on them. |
| Sub-Stories | 14.1 Display all OPEN listings with deadline not yet passed, showing title, category badge, budget range, and deadline. 14.2 Provide filter controls: category, budget range (min/max), and sort order (Newest First │ Deadline Soonest │ Budget: High to Low). 14.3 Show a 'Proposal Submitted' badge on listings where the provider has already submitted a proposal. |
| Given | Provider is authenticated and navigates to 'Browse Jobs' from their dashboard. |
| When | Provider applies filters or scrolls through listings and clicks 'View Details' on any listing. |
| Then | System renders the full listing detail page with a 'Submit Proposal' button (or 'Proposal Submitted' badge if already proposed). |

## US-15 ★ NEW: Provider Submits a Proposal

Extension Story — Job Listings & Proposals Module

| Story ID | US-15 |
| --- | --- |
| User Story | As a Service Provider, I want to submit a proposal on a job listing with my proposed rate, delivery timeline, and cover letter, so that the client can evaluate and select me for their job. |
| Sub-Stories | 15.1 Present a proposal form pre-filled with the listing summary (read-only) and editable fields: cover letter (100–1000 chars), proposed rate (PKR), delivery days (1–365). 15.2 Enforce one proposal per provider per listing; if a proposal already exists, redirect to the existing proposal view. 15.3 Notify the client in-app upon successful proposal submission. |
| Given | Provider is viewing a listing detail page for an OPEN listing they have not yet proposed on. |
| When | Provider fills in the proposal form and clicks 'Submit Proposal'. |
| Then | System validates the input, saves the proposal with status PENDING, dispatches an in-app notification to the client, and shows the provider a confirmation screen. |

## US-16 ★ NEW: Client Reviews Proposals & Awards Job

Extension Story — Job Listings & Proposals Module

| Story ID | US-16 |
| --- | --- |
| User Story | As a Client, I want to view all proposals on my job listing, accept the best one, and have a booking automatically created, so that I can efficiently hire the right provider without re-entering job details. |
| Sub-Stories | 16.1 Display all proposals for a listing showing provider avatar, name, star rating, proposed rate, delivery days, and a preview of the cover letter. 16.2 On accepting a proposal: auto-create a booking record (status: Accepted), set listing status to AWARDED, decline all other proposals, and notify the accepted provider and all declined providers. 16.3 On declining a single proposal: update only that proposal to DECLINED; the listing remains OPEN for remaining proposals. |
| Given | Client is on their My Listings dashboard and clicks on a listing that has at least one PENDING proposal. |
| When | Client clicks 'Accept' on a proposal in the Proposal Inbox. |
| Then | System accepts the selected proposal, declines all others, creates a booking record, updates the listing status to AWARDED, dispatches notifications to all affected providers, and redirects the client to their Bookings Dashboard. |

# B.3  Structured Specifications

The following structured specifications cover all eight Sprint 3 user stories. Each spec details precise inputs, processing logic, outputs, preconditions, postconditions, and exception handling.

## Spec-09.1 — Review & Rating Submission

| Spec ID | Spec-09.1 |
| --- | --- |
| Description | Validate and persist a star rating and written review submitted by a Client for a completed booking. |
| Preconditions | Client is authenticated. Booking exists with status 'Completed'. Client has not already reviewed this booking. |
| Inputs | bookingId: integer. rating: integer (1–5). reviewText: string (50–500 chars). clientId: integer (from JWT). |
| Processing | 1. Validate bookingId belongs to the authenticated client and has status 'Completed'. 2. Check no existing review — reject if duplicate. 3. Validate rating in range [1, 5]. 4. Validate reviewText length (50–500 chars). 5. Sanitise reviewText. 6. Insert review record. 7. Recalculate provider aggregate rating. 8. Update provider record. |
| Postconditions | Review record persisted. Provider avgRating recalculated. Review visible on provider's public profile. |
| Outputs | HTTP 201 with review object: { reviewId, rating, reviewText, createdAt }. Provider profile updated with new aggregate score. |
| Exceptions | AlreadyReviewed (409). BookingNotCompleted (403). RatingOutOfRange (400). TextTooShort (400). TextTooLong (400). |

## Spec-10.1 — In-App Message Send

| Spec ID | Spec-10.1 |
| --- | --- |
| Description | Allow authenticated users to send a message within an active booking conversation thread. |
| Preconditions | Sender is authenticated. Booking exists with status 'Pending' or 'Accepted'. Sender is a participant in this booking. |
| Inputs | bookingId: integer. senderId: integer (from JWT). messageText: string (1–1000 chars). |
| Processing | 1. Validate bookingId and verify sender is a participant. 2. Validate messageText length. 3. Sanitise messageText. 4. Insert message record. 5. Retrieve recipientId. 6. Dispatch in-app notification. 7. Increment unread badge count for recipient. |
| Postconditions | Message persisted. Notification dispatched. Recipient badge count incremented. |
| Outputs | HTTP 201 with message object: { messageId, senderId, messageText, sentAt }. Push notification delivered to recipient. |
| Exceptions | UnauthorisedParticipant (403). BookingNotActive (403). MessageTooLong (400). EmptyMessage (400). |

## Spec-11.1 — Payment Processing & Booking Settlement

| Spec ID | Spec-11.1 |
| --- | --- |
| Description | Process a secure payment for an accepted booking and update booking and earnings records on success. |
| Preconditions | Client is authenticated. Booking exists with status 'Accepted'. Booking has not already been paid. |
| Inputs | bookingId: integer. clientId: integer (from JWT). paymentMethod: enum { CARD, JAZZCASH, EASYPAISA }. paymentToken: string (tokenised data from gateway SDK). |
| Processing | 1. Fetch booking and validate status is 'Accepted'. 2. Retrieve service fee. 3. Calculate platform commission (10%) and provider payout (90%). 4. Submit payment to gateway. 5. On success: update booking status to 'Paid', record payment. 6. Update provider earnings. 7. Send receipt email. 8. On failure: return error, keep booking as 'Accepted'. |
| Postconditions | Booking status updated to 'Paid'. Payment record persisted. Provider earnings updated. Receipt sent. |
| Outputs | HTTP 200 with payment confirmation: { paymentId, bookingId, amount, status: 'SUCCESS', paidAt }. Receipt email dispatched. |
| Exceptions | PaymentDeclined (402). GatewayTimeout (503). AlreadyPaid (409). BookingNotAccepted (403). |

## Spec-12.1 — Admin User Account Management

| Spec ID | Spec-12.1 |
| --- | --- |
| Description | Allow the Platform Admin to view, filter, suspend, or reactivate user accounts from the Admin Panel. |
| Preconditions | Admin is authenticated with role 'ADMIN'. Target user account exists. |
| Inputs | Listing: page (int), role filter, status filter, searchQuery. Suspend/Reactivate: userId (int), action (enum), reason (string, required for suspend, max 300 chars). |
| Processing | Listing: validate role, apply filters, return paginated records (20/page). Suspend: validate userId, update status to 'Suspended', log audit record, invalidate JWTs. Reactivate: check current status, update to 'Active', log audit record. |
| Postconditions | User status updated. Audit log created. For suspension: user is locked out immediately. |
| Outputs | Listing: paginated user array. Suspend/Reactivate: HTTP 200 with updated status and audit record id. |
| Exceptions | UserNotFound (404). AlreadySuspended (409). AlreadyActive (409). CannotSuspendAdmin (403). MissingReason (400). |

## Spec-13.1 — Job Listing Creation

Extension Specification — Job Listings & Proposals Module

| Spec ID | Spec-13.1 |
| --- | --- |
| Description | Validate and persist a new job listing submitted by a Client. |
| Preconditions | Client is authenticated with role CLIENT. skill_categories table is populated and accessible. |
| Inputs | title: string (10–150 chars). description: string (100–2000 chars). categoryId: integer. budgetMin: decimal (>= 0). budgetMax: decimal (>= budgetMin, > 0). deadline: date string YYYY-MM-DD. |
| Processing | 1. Validate title length (10–150 chars). 2. Validate description length (100–2000 chars). 3. Validate categoryId exists in skill_categories. 4. Validate budgetMax >= budgetMin and budgetMin >= 0. 5. Validate deadline is at least today + 3 days. 6. Insert record into job_listings with status OPEN. 7. Return saved listing object. |
| Postconditions | Listing record persisted in job_listings with status OPEN. createdAt and updatedAt timestamps set. |
| Outputs | HTTP 201 with listing object: { listingId, title, status: OPEN, createdAt }. Listing appears in client's My Listings dashboard. |
| Exceptions | TitleTooShort (400). TitleTooLong (400). DescriptionTooShort (400). BudgetInvalid (400). DeadlineTooSoon (400). CategoryNotFound (404). |

## Spec-14.1 — Provider Browse & Filter Job Listings

Extension Specification — Job Listings & Proposals Module

| Spec ID | Spec-14.1 |
| --- | --- |
| Description | Retrieve and return a paginated, filtered list of open job listings for a browsing Service Provider. |
| Preconditions | Provider is authenticated with role PROVIDER. job_listings and skill_categories tables are populated. |
| Inputs | categoryId: integer or null. budgetMin: decimal or null. budgetMax: decimal or null. sortBy: enum { NEWEST, DEADLINE_SOONEST, BUDGET_HIGH_TO_LOW }. page: integer >= 1 (default: 1). pageSize: integer (fixed at 10). |
| Processing | 1. Validate page >= 1. 2. Validate budgetMax >= budgetMin if both provided. 3. Build query with JOIN skill_categories WHERE status = OPEN AND deadline >= today. 4. Apply filters. 5. Apply ORDER BY per sortBy. 6. Apply LIMIT and OFFSET. 7. Set hasProposed flag per provider. 8. Return listing array with pagination metadata. |
| Postconditions | Listings returned. hasProposed flag correctly set per provider. Pagination metadata accurate. |
| Outputs | JSON array of listing objects with hasProposed flag. Pagination metadata: { page, pageSize, totalResults, totalPages }. |
| Exceptions | ValidationException (400): invalid page. BudgetRangeInvalid (400). NoResults: empty array with friendly message. DBTimeout (503). |

## Spec-15.1 — Proposal Submission

Extension Specification — Job Listings & Proposals Module

| Spec ID | Spec-15.1 |
| --- | --- |
| Description | Validate and persist a proposal submitted by a Service Provider for an open job listing. |
| Preconditions | Provider is authenticated with role PROVIDER. Target listing exists with status OPEN and deadline not passed. Provider has not previously submitted a proposal for this listing. |
| Inputs | listingId: integer. providerId: integer (from session). coverLetter: string (100–1000 chars). proposedRate: decimal (> 0, PKR). deliveryDays: integer (1–365). |
| Processing | 1. Fetch listing; throw NotFoundException if absent. 2. Verify listing.status == OPEN and deadline >= today. 3. Check for existing (listingId, providerId) pair — throw DuplicateProposalException if found. 4. Validate coverLetter length. 5. Validate proposedRate > 0. 6. Validate deliveryDays in [1, 365]. 7. Insert proposal record with status PENDING. 8. Dispatch in-app notification to client. |
| Postconditions | Proposal record persisted. Notification dispatched to client. Provider's proposal count incremented. |
| Outputs | HTTP 201 with proposal object: { proposalId, listingId, status: PENDING, submittedAt }. In-app notification delivered to listing client. |
| Exceptions | NotFoundException (404). ListingClosedException (403). DuplicateProposalException (409). CoverLetterTooShort / TooLong (400). RateInvalid (400). DeliveryDaysInvalid (400). |

## Spec-16.1 — Proposal Acceptance & Auto-Booking

Extension Specification — Job Listings & Proposals Module

| Spec ID | Spec-16.1 |
| --- | --- |
| Description | Accept a proposal for a job listing, auto-create a booking, decline all other proposals, and notify all affected providers. |
| Preconditions | Client is authenticated. Proposal exists with status PENDING. Listing exists with status OPEN. Client owns the listing. |
| Inputs | proposalId: integer. clientId: integer (from session). |
| Processing | 1. Fetch proposal; throw ProposalNotFoundException if absent. 2. Verify clientId matches listing.clientId. 3. Verify listing.status == OPEN. 4. BEGIN TRANSACTION: accept proposal, decline all others, set listing to AWARDED, insert booking (status: Accepted), COMMIT. 5. Dispatch PROPOSAL_ACCEPTED to winner. 6. Dispatch PROPOSAL_DECLINED to all others. |
| Postconditions | Listing status = AWARDED. Accepted proposal = ACCEPTED. All other proposals = DECLINED. Booking record created. Audit event logged. |
| Outputs | HTTP 200 with: { bookingId, proposalId, listingId, status: AWARDED, bookingStatus: Accepted }. Notifications dispatched to all providers. |
| Exceptions | ProposalNotFoundException (404). UnauthorizedException (403). ListingAlreadyAwardedException (409). TransactionFailure (500): full rollback. |

# B.4  Scrum Board — Sprint 3 Trello Snapshots

Three Trello snapshots document Sprint 3 progression across Product Backlog, Sprint Backlog, Extension Backlog, In Progress, Done, and Leftover List columns. The board was updated mid-sprint to incorporate US-13–US-16 in a dedicated Extension column.

Trello Board Strategy

The Sprint 3 Trello board uses five standard columns — Product Backlog, Sprint Backlog, In Progress, Done, and Leftover List — plus one additional column added for the extension: 'Extension — Job Listings'. This column mirrors the Sprint Backlog workflow but clearly separates the four new stories (US-13–US-16) from the original sprint commitment.

Board configuration rationale:

- Each user story is a card labelled with the story ID, title, and assigned team member.

- Story point estimates are noted on each card (4 pts per story, 8 stories = 32 pts total).

- A Sprint Goal card is pinned to the top of the Sprint Backlog column.

- Extension stories are labelled with a green 'Extension' tag for visual distinction.

- Cards move left-to-right: Sprint Backlog → In Progress → Done.

- A Leftover List column is maintained to capture any incomplete stories at sprint close (none this sprint).

Snapshot 1 — Sprint Planning (Start of Sprint 3, Extended)

All four original stories loaded into Sprint Backlog. All four extension stories loaded into Extension Backlog. Sprint goal card updated to include Job Listings & Proposals module. No stories in progress or done.

| Column | Cards Present |
| --- | --- |
| Product Backlog | — |
| Sprint Backlog | US-09, US-10, US-11, US-12 |
| Extension Backlog (NEW) | US-13, US-14, US-15, US-16 |
| In Progress | — |
| Done | — |
| Leftover List | — |

Snapshot 2 — Mid-Sprint Progress

US-09 (Reviews & Ratings) completed. US-10 (In-App Messaging) actively in progress. US-13 (Job Listing Creation) started in parallel under the Extension column. US-11, US-12, US-14, US-15, US-16 awaiting their sprint turn.

| Column | Cards Present |
| --- | --- |
| Sprint Backlog | US-11, US-12 |
| Extension Backlog (NEW) | US-14, US-15, US-16 |
| In Progress | US-10 · US-13 (Extension) |
| Done | US-09 |
| Leftover List | — |

Snapshot 3 — Sprint Completion

All eight stories moved to Done. Original stories in the Done column; extension stories in the Done (Extension) column. Leftover List is empty. Sprint retrospective notes attached to the goal card.

| Column | Cards Present |
| --- | --- |
| Sprint Backlog | — |
| Extension Backlog (NEW) | — |
| In Progress | — |
| Done (Original) | US-09, US-10, US-11, US-12 |
| Done (Extension) | US-13, US-14, US-15, US-16 |
| Leftover List | — |

Sprint 3 User Story Summary — Complete

| User Story | Module | Sprint 3 Status | Final Column | Notes |
| --- | --- | --- | --- | --- |
| US-09: Post-Job Review & Rating | Reviews & Ratings | Done | Done | Original Sprint 3 story |
| US-10: In-App Messaging | Messaging | Done | Done | Original Sprint 3 story |
| US-11: Payment Processing & Checkout | Payments | Done | Done | Original Sprint 3 story |
| US-12: Admin Panel — Mgmt & Analytics | Admin & Moderation | Done | Done | Original Sprint 3 story |
| US-13: Client Posts a Job Listing | Job Listings (NEW) | Done | Done (Ext) | Extension story |
| US-14: Provider Browses Job Listings | Job Listings (NEW) | Done | Done (Ext) | Extension story |
| US-15: Provider Submits a Proposal | Job Listings (NEW) | Done | Done (Ext) | Extension story |
| US-16: Client Reviews & Awards Proposal | Job Listings (NEW) | Done | Done (Ext) | Extension story |

# B.5  Sprint 3 Burn-Down Chart

The burn-down chart below tracks planned story points versus actual completed story points across the 3-week Sprint 3 duration. With the addition of US-13–US-16 (4 stories × 4 pts each = 16 additional points), total sprint capacity expanded from 16 to 32 story points.

BURN-DOWN CHART — Sprint 3 Extended (32 pts) Story Points Remaining 32 ¦■ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ (Ideal starts here) 28 ¦ ■──■ (Actual: 28 on Day 4–6) 24 ¦ · · · · · 20 ¦ ■──■ (Ideal Day 8; Actual catches up Day 8) 16 ¦· · · · · · · · · 12 ¦ ■──■ (Actual ahead: 12 on Day 12) 8 ¦ [Ideal line] ■──■──· 4 ¦ · 0 ¦──────────────────────────────────────■ (All done Day 16) ¦ D2 D4 D6 D8 D10 D12 D14 D16 End ──■ Actual Remaining · · · Ideal Burn-down Line

Burn-Down Data Table

| Date / Milestone | Ideal Remaining (pts) | Actual Remaining (pts) | Points Done | Stories Completed |
| --- | --- | --- | --- | --- |
| Sprint Start (1 Apr) | 32 | 32 | 0 | — |
| Day 2 (3 Apr) | 29 | 32 | 0 | — (initial setup) |
| Day 4 (5 Apr) | 26 | 28 | 4 | — |
| Day 6 (7 Apr) | 23 | 28 | 4 | — |
| Day 8 (9 Apr) | 20 | 20 | 12 | US-09 ✓ |
| Day 10 (11 Apr) | 17 | 20 | 12 | — |
| Day 12 (13 Apr) | 14 | 12 | 20 | US-10 ✓ |
| Day 14 (15 Apr) | 11 | 12 | 20 | — |
| Day 16 (17 Apr) | 8 | 0 | 32 | US-11 ✓ US-12 ✓ US-13 ✓ US-14 ✓ US-15 ✓ US-16 ✓ |
| Sprint End (20 Apr) | 0 | 0 | 32 | All 8 stories Done ✓ |

Sprint Outcome: All 8 planned user stories (32 pts total) completed. A minor 2-day delay in the opening was recovered by Day 8. US-11 through US-16 were completed together in the final push on Day 16, ahead of the sprint end date. No leftover stories.

Burn-Down Analysis

Key observations from the burn-down chart:

- Days 1–4: Actual remained at 32 then dropped to 28, slightly above the ideal line. The team spent Day 1 on environment setup and extension planning before coding began.

- Day 8: Actual converged with the ideal at 20 points remaining after US-09 was completed, recovering the Day 2 delay.

- Day 12: Actual dropped to 12 (below the ideal of 14), reflecting early completion of US-10 and parallel progress on extension stories.

- Day 16: All remaining 12 points (US-11, US-12, US-13, US-14, US-15, US-16) completed simultaneously. The modular architecture allowed US-11–US-12 and US-13–US-16 to be developed in parallel streams, then integrated on Day 16.

- Days 17–20: Buffer days used for regression testing, bug fixes, and documentation finalisation.

# B.6  Testing Activities — Sprint 3

## B.6a  Software Test Plan

| Test Scope | Reviews & Ratings (US-09), In-App Messaging (US-10), Payment Processing (US-11), Admin Panel (US-12), Job Listings (US-13, US-14), Proposal Submission (US-15), Proposal Award & Auto-Booking (US-16) |
| --- | --- |
| Testing Types | Functional (Black-Box), Structural (White-Box), Integration, Regression |
| Test Environment | Java SE 17 + JUnit 5 + Mockito. H2 in-memory DB for unit tests; MySQL/SQLite staging DB for integration tests. |
| Entry Criteria | All Sprint 3 user stories (US-09 through US-16) marked Done on Trello. Code merged to main with no compile errors. |
| Exit Criteria | All P1 (critical) test cases pass. No open Severity-1 or Severity-2 bugs. Code coverage >= 75% on new modules. |
| Tester | Zaki Nabeel (Project Manager / Tester) |
| Test Schedule | Unit tests: ongoing during development. Integration tests: Day 14–16. Extension integration: Apr 17–18. Regression: Day 17–19. |

## B.6b  Black-Box Test Cases

Black-box test cases are designed using Equivalence Partitioning (EP), Boundary Value Analysis (BVA), and Error Guessing (EG) techniques.

Test Cases — US-09: Review & Rating

| Test ID | Technique | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC-09-01 | EP (Valid) | Rating=4, reviewText=50 chars | HTTP 201, review saved | Pass |
| TC-09-02 | EP (Valid) | Rating=1, reviewText=250 chars | HTTP 201, review saved | Pass |
| TC-09-03 | BVA (Lower) | Rating=1, reviewText=exactly 50 chars | HTTP 201, review saved | Pass |
| TC-09-04 | BVA (Upper) | Rating=5, reviewText=exactly 500 chars | HTTP 201, review saved | Pass |
| TC-09-05 | BVA (Below) | Rating=3, reviewText=49 chars | HTTP 400: TextTooShort | Pass |
| TC-09-06 | BVA (Above) | Rating=3, reviewText=501 chars | HTTP 400: TextTooLong | Pass |
| TC-09-07 | EP (Invalid) | Rating=0 | HTTP 400: RatingOutOfRange | Pass |
| TC-09-08 | EP (Invalid) | Rating=6 | HTTP 400: RatingOutOfRange | Pass |
| TC-09-09 | EG | Duplicate review for same booking | HTTP 409: AlreadyReviewed | Pass |
| TC-09-10 | EG | Booking status = 'Pending' | HTTP 403: BookingNotCompleted | Pass |

Test Cases — US-11: Payment Processing

| Test ID | Technique | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC-11-01 | EP (Valid) | Valid CARD token, accepted booking | HTTP 200, status = PAID | Pass |
| TC-11-02 | EP (Valid) | Valid JAZZCASH token, accepted booking | HTTP 200, status = PAID | Pass |
| TC-11-03 | EG | Booking status = 'Pending' | HTTP 403: BookingNotAccepted | Pass |
| TC-11-04 | EG | Booking already paid | HTTP 409: AlreadyPaid | Pass |
| TC-11-05 | EP (Invalid) | Gateway returns declined response | HTTP 402: PaymentDeclined | Pass |
| TC-11-06 | EG | Gateway times out after 30s | HTTP 503: GatewayTimeout | Pass |
| TC-11-07 | EG | Different client attempts payment on another's booking | HTTP 403: Unauthorised | Pass |
| TC-11-08 | EP (Valid) | Valid payment — check provider earnings updated | Provider earnings += 90% of fee | Pass |

Test Cases — US-12: Admin Panel

| Test ID | Technique | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC-12-01 | EP (Valid) | Admin suspends active user with reason | HTTP 200, status = Suspended, audit log created | Pass |
| TC-12-02 | EP (Valid) | Admin reactivates suspended user | HTTP 200, status = Active, audit log created | Pass |
| TC-12-03 | EG | Suspend already-suspended user | HTTP 409: AlreadySuspended | Pass |
| TC-12-04 | EG | Suspend with empty reason field | HTTP 400: MissingReason | Pass |
| TC-12-05 | EG | Attempt to suspend another Admin account | HTTP 403: CannotSuspendAdmin | Pass |
| TC-12-06 | EP (Valid) | Search users by name — partial match | Filtered results returned correctly | Pass |
| TC-12-07 | BVA | Page = 0 (below valid range) | HTTP 400 invalid page parameter | Pass |
| TC-12-08 | EP (Valid) | Non-admin user accesses admin endpoint | HTTP 403: Forbidden | Pass |

Test Cases — US-13: Job Listing Creation  ★ Extension

Extension test cases for the Job Listings & Proposals module.

| Test ID | Technique | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC-13-01 | EP (Valid) | Title=50 chars, desc=200 chars, budget 1000–5000, deadline=today+7 | HTTP 201, listing OPEN | Pass |
| TC-13-02 | BVA (Lower) | Title=exactly 10 chars, desc=exactly 100 chars | HTTP 201, listing saved | Pass |
| TC-13-03 | BVA (Below) | Title=9 chars | HTTP 400: TitleTooShort | Pass |
| TC-13-04 | BVA (Upper) | Title=150 chars, desc=2000 chars | HTTP 201, listing saved | Pass |
| TC-13-05 | BVA (Above) | desc=2001 chars | HTTP 400: DescriptionTooLong | Pass |
| TC-13-06 | EP (Invalid) | budgetMax < budgetMin (min=5000, max=1000) | HTTP 400: BudgetInvalid | Pass |
| TC-13-07 | EP (Invalid) | deadline = today + 2 days | HTTP 400: DeadlineTooSoon | Pass |
| TC-13-08 | EG | deadline = today (past boundary) | HTTP 400: DeadlineTooSoon | Pass |
| TC-13-09 | EG | Provider role attempts to post listing | HTTP 403: Forbidden | Pass |
| TC-13-10 | EP (Valid) | budgetMin = 0, budgetMax = 500,000 | HTTP 201, listing saved | Pass |

Test Cases — US-15: Proposal Submission  ★ Extension

| Test ID | Technique | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC-15-01 | EP (Valid) | coverLetter=200 chars, rate=5000 PKR, days=7, OPEN listing | HTTP 201, proposal PENDING | Pass |
| TC-15-02 | BVA (Lower) | coverLetter=exactly 100 chars | HTTP 201, proposal saved | Pass |
| TC-15-03 | BVA (Below) | coverLetter=99 chars | HTTP 400: CoverLetterTooShort | Pass |
| TC-15-04 | BVA (Upper) | coverLetter=exactly 1000 chars | HTTP 201, proposal saved | Pass |
| TC-15-05 | BVA (Above) | coverLetter=1001 chars | HTTP 400: CoverLetterTooLong | Pass |
| TC-15-06 | EG | Same provider submits second proposal for same listing | HTTP 409: DuplicateProposalException | Pass |
| TC-15-07 | EP (Invalid) | listing.status = AWARDED | HTTP 403: ListingClosedException | Pass |
| TC-15-08 | EG | listing.deadline has passed | HTTP 403: ListingClosedException | Pass |
| TC-15-09 | EP (Invalid) | proposedRate = 0 | HTTP 400: RateInvalid | Pass |
| TC-15-10 | EP (Invalid) | deliveryDays = 0 | HTTP 400: DeliveryDaysInvalid | Pass |

Test Cases — US-16: Proposal Award & Auto-Booking  ★ Extension

| Test ID | Technique | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC-16-01 | EP (Valid) | Client accepts valid PENDING proposal on OPEN listing | HTTP 200, booking created, listing=AWARDED | Pass |
| TC-16-02 | EP (Valid) | Accept one proposal — verify all others declined | All other proposals status=DECLINED | Pass |
| TC-16-03 | EP (Valid) | Check auto-created booking: fields correct | Booking record matches proposal and listing data | Pass |
| TC-16-04 | EG | Non-owner client attempts to accept proposal | HTTP 403: UnauthorizedException | Pass |
| TC-16-05 | EG | Accept proposal on already AWARDED listing | HTTP 409: ListingAlreadyAwardedException | Pass |
| TC-16-06 | EG | proposalId does not exist | HTTP 404: ProposalNotFoundException | Pass |
| TC-16-07 | EP (Valid) | Client declines one proposal — listing remains OPEN | Proposal=DECLINED, listing remains OPEN | Pass |
| TC-16-08 | EG | Notification dispatched to accepted provider on award | In-app PROPOSAL_ACCEPTED notification delivered | Pass |

## B.6c  White-Box Testing

White-box testing was performed on ReviewService.submitReview(), PaymentService.processPayment(), and ProposalService.acceptProposal() using Statement Coverage, Branch Coverage, and Condition Coverage criteria.

ReviewService.submitReview() — Branch Coverage

| Branch ID | Condition | Test Input | Branch Taken | Coverage |
| --- | --- | --- | --- | --- |
| B1-T | booking.status == COMPLETED | booking status = COMPLETED | True | Covered |
| B1-F | booking.status != COMPLETED | booking status = PENDING | False (throws) | Covered |
| B2-T | existingReview == null | no prior review | True | Covered |
| B2-F | existingReview != null | duplicate review attempt | False (throws) | Covered |
| B3-T | rating >= 1 && rating <= 5 | rating = 3 | True | Covered |
| B3-F | rating < 1 ¦¦ rating > 5 | rating = 0 | False (throws) | Covered |
| B4-T | text.length >= 50 | text = 50 chars | True | Covered |
| B4-F | text.length < 50 | text = 30 chars | False (throws) | Covered |

Branch Coverage Achieved: 100% (8/8 branches covered)

PaymentService.processPayment() — Statement Coverage

| Statement Group | Lines | Tests Covering | Covered? |
| --- | --- | --- | --- |
| Booking validation (fetch + status check) | Lines 12–18 | TC-11-01, TC-11-03, TC-11-04 | Yes |
| Fee calculation (commission split) | Lines 21–24 | TC-11-01, TC-11-02 | Yes |
| Gateway submission call | Lines 27–31 | TC-11-01, TC-11-05, TC-11-06 | Yes |
| Success path: booking + earnings update | Lines 34–40 | TC-11-01, TC-11-08 | Yes |
| Success path: receipt email dispatch | Lines 42–44 | TC-11-01 | Yes |
| Failure path: gateway error handling | Lines 47–51 | TC-11-05, TC-11-06 | Yes |

Statement Coverage Achieved: 100% (all 6 statement groups covered)

ProposalService.acceptProposal() — Branch Coverage  ★ Extension

Extension white-box analysis on the atomic proposal acceptance transaction.

| Branch ID | Condition | Test Input | Branch Taken | Coverage |
| --- | --- | --- | --- | --- |
| B1-T | proposal exists by proposalId | valid proposalId | True (fetch succeeds) | Covered |
| B1-F | proposal not found | proposalId = 99999 | False (throws NotFoundException) | Covered |
| B2-T | clientId matches listing.clientId | correct client session | True (authorised) | Covered |
| B2-F | clientId != listing.clientId | different client JWT | False (throws UnauthorizedException) | Covered |
| B3-T | listing.status == OPEN | listing freshly posted | True | Covered |
| B3-F | listing.status != OPEN | listing already AWARDED | False (throws ListingAlreadyAwardedException) | Covered |
| B4-T | transaction commits successfully | valid DB state | True — booking created | Covered |
| B4-F | transaction fails mid-way | DB error injected via mock | False — full rollback, HTTP 500 | Covered |

Branch Coverage Achieved: 100% (8/8 branches covered)

## B.6d  Defect / Bug Report

| Bug ID | Severity | Module | Description | Status |
| --- | --- | --- | --- | --- |
| BUG-S3-01 | S2 — Major | US-09 Reviews | Aggregate rating not recalculated when a review is deleted — stale avgRating displayed. | Fixed |
| BUG-S3-02 | S3 — Minor | US-10 Messaging | Notification badge count not decrementing when user reads messages — always shows count > 0. | Fixed |
| BUG-S3-03 | S2 — Major | US-11 Payment | Payment completes but booking status not updated to 'Paid' when gateway callback is delayed > 5s. | Fixed |
| BUG-S3-04 | S3 — Minor | US-12 Admin | Admin user search with special characters (#, &) returns 500 error instead of sanitised empty result. | Fixed |
| BUG-S3-05 | S4 — Trivial | US-09 Reviews | Review timestamp displayed in UTC instead of user's local timezone on provider profile. | Fixed |
| BUG-EX-01 | S2 — Major | US-16 Award | Auto-created booking does not inherit listing category — booking shows null category_id. Fixed by mapping listing.categoryId on insert. | Fixed |
| BUG-EX-02 | S3 — Minor | US-14 Browse | Filter by budget range does not reset pagination to page 1 on apply — shows stale results. Fixed by resetting page counter on any filter change. | Fixed |
| BUG-EX-03 | S2 — Major | US-16 Award | Race condition: two clients simultaneously accept proposals on the same listing causing duplicate AWARDED status and two bookings. Fixed with DB-level unique constraint and row locking. | Fixed |
| BUG-EX-04 | S3 — Minor | US-15 Proposal | Cover letter character counter shows incorrect count when multi-byte Unicode characters are used. Fixed using codePointCount() instead of length(). | Fixed |

All 9 identified defects (5 original + 4 extension) were fixed and verified before the sprint end date. No open bugs remain at Sprint 3 close.

## B.6e  Test Execution Results

| Total Test Cases Designed | 44 (26 original + 18 extension) |
| --- | --- |
| Test Cases Executed | 44 |
| Test Cases Passed | 44 |
| Test Cases Failed | 0 (after bug fixes) |
| Bugs Found | 9 (5 original + 4 extension) |
| Bugs Fixed | 9 |
| Bugs Open | 0 |
| Branch Coverage (ReviewService.submitReview) | 100% (8/8 branches covered) |
| Statement Coverage (PaymentService.processPayment) | 100% (all 6 statement groups covered) |
| Branch Coverage (ProposalService.acceptProposal) | 100% (8/8 branches covered) |
| Overall Sprint 3 + Extension Code Coverage | 78% (exceeds 75% exit criterion) |